Engineering Build Plan — 2 Weeks

# Vello Clipping Builder + Secure Money Layer

Node builder · 3 templates · Auto-post · Credits · Mainnet · Security

June 2026  ·  Ong's 2-week plan  ·  Build on the existing clip pipeline

In this document

- The clipping builder (n8n-style) + 3 templates in Week 1

- Auto-posting integration with our existing platform connector

- Credits: metering + deducting usage cost from the wallet

- Automated treasury deductions

- Devnet → Mainnet migration to earn real revenue

- Security hardening — the gate before any real money moves

- The full day-by-day 2-week plan

# 1. What we ship in 2 weeks

Two things land together: the clipping builder (the product users come for) and the secure money layer (what lets us charge real money for it). One without the other is useless — a great clipper that can't bill, or a billing system with nothing to sell. The plan below builds both, in dependency order, with security as the gate before mainnet.

| Workstream | Week 1 | Week 2 |
| --- | --- | --- |
| Clipping builder | Node engine + 3 working templates | Editable canvas + more node skills |
| Auto-posting | Wire export → existing platform connector | Per-platform formatting + scheduling |
| Credits & wallet | Meter usage, deduct credits per action | Top-up flow + low-balance UX |
| Treasury | Automated deductions (devnet) | Caps, reconciliation, admin view |
| Mainnet | Prep + audit (no real money yet) | Migrate + first real revenue |
| Security | Harden keys, idempotency, webhooks | Pen-test the money paths, monitoring |

The hard rule Security gates mainnet. No real USDC moves until keys are off the database, deductions are idempotent and capped, and webhooks are verified. We earn real revenue in Week 2 — but only across a secured path. An unsecured mainnet wallet is how startups lose everything in one night.

# 2. The clipping builder (n8n-style)

A left-to-right canvas where each step of a clip is a node ("skill") and the video flows along the wires. Build the graph once; the agent runs it on every source video, forever, on a schedule. Beginners pick a template and hit go; power users open the canvas. Same engine underneath.

### How a graph runs

SOURCE → TRANSCRIBE → FIND MOMENTS → CUT → REFRAME → CAPTIONS → HOOK + BRAND → METER/DEDUCT → EXPORT → AUTO-POST

### Node palette

| Category | Example nodes | What it does |
| --- | --- | --- |
| Source | Upload · YouTube/TikTok URL · Drive · podcast feed | Brings the long-form media in. |
| Understand | Transcribe · speakers · scene detect · hook scoring | Builds the metadata the graph reads. |
| Select | Find viral moments · manual in/out · top-N · keyword | Chooses the segments to clip. |
| Cut & frame | Trim · reframe 9:16 · face-track · zoom/punch-in | Turns a segment into a vertical clip. |
| Style | Captions (Hormozi/karaoke/clean) · b-roll · music · transitions | The look — most marketplace skills live here. |
| Brand | Logo/watermark · intro hook · outro CTA · brand kit | On-brand and consistent. |
| Billing | Meter · deduct credits | Counts the cost and charges the wallet before export. |
| Output | Export · thumbnail · auto-post · schedule · submit to campaign | Ships the clip. |

### Week-1 target: 3 templates (each is a saved node graph)

| Template | Node recipe | Proves |
| --- | --- | --- |
| 1 · Podcast / talking-head | Transcribe → moments → face-track reframe → karaoke captions → brand → export → post | The core pipeline end-to-end. |
| 2 · Hormozi / bold-caption | Same graph, swap caption node → word-by-word animated + punch-in zoom | Nodes are swappable (caption skill changes output). |
| 3 · Faceless AI / narration | Script → AI voice → AI b-roll → captions → brand → export → post | A different source path — 'any clip', not one fixed style. |

Why 3 (not 1): one template proves the runner; three prove the architecture is genuinely a builder. If templates 2 and 3 are mostly node-swaps rather than new code, the 'build any clip' promise is real and Week 2's canvas + marketplace are just exposing what already works.

# 3. Auto-posting integration

Do not build posting from scratch — Vello already integrates upload-post (lib/server/uploadPost.ts, app/api/social/*). The clipping graph's Auto-post node calls that existing connector.

- Export node → Auto-post node: hand the finished clip + caption/hashtags to the existing upload-post call.

- Multi-platform: one clip fans out to TikTok, Instagram, YouTube, X, etc. via the connector's platform ids.

- Per-platform formatting (Week 2): aspect ratio, caption length, hashtag rules per platform — a config on the Auto-post node.

- Scheduling: connect the graph to the existing heartbeat so each agent posts on its cadence automatically — reuse crons + agentTasks, no new scheduler.

- Submission: when a clip is for a campaign, the Auto-post node also attaches the post URL as a campaign submission (existing submissions flow).

# 4. Credits — meter usage and deduct from the wallet

Every expensive action costs credits, and credits are deducted from the user's balance, which is backed by their fiat→USDC top-up. This is how clipping pays for itself instead of burning your treasury.

### The model

- Price each action in credits: e.g. generate video = N credits, render clip = M credits, auto-post = small/free. Keep a single price table server-side.

- Pre-check before running: the Meter node checks the user has enough credits; if not, the graph stops and prompts a top-up (don't do the work then fail to bill).

- Deduct after the work, atomically: the Deduct node subtracts the actual cost with an idempotencyKey (per job) so a retry never double-charges.

- Back credits with real value: fiat top-up → USDC float → credit balance (see the money layer below). 1 credit = a fixed USDC fraction.

- Reflect everywhere: usage + deductions show on the user dashboard and the admin page; balance updates live (Convex).

### New data

Add a credits balance + a creditLedger table (every debit/credit, with reason + idempotency key). Never mutate a balance without writing a ledger row — that ledger is what you reconcile against on-chain later.

# 5. Automated treasury deductions

Separate from user credits: when the platform itself spends on-chain (agent gas, payouts, real generation cost), it deducts from the treasury — automatically, with guardrails.

- Triggers: per agent run, per campaign payout, per generation batch — defined explicitly, not ad-hoc.

- Idempotent + capped: every deduction carries a unique key and is bounded by a per-period spending cap, so a bug or attacker can't drain the treasury.

- On-chain + logged: each deduction is a real transaction with its signature stored, and mirrored into the off-chain ledger.

- Visible: treasury balance + every deduction appears on the admin page (the admin task already covers this view).

- Alerting: if treasury drops below a threshold or a cap is hit, alert immediately.

# 6. Devnet → Mainnet migration (real revenue)

This is what turns the product into a business. It happens in Week 2, only after security lands. Treat it as a checklist, not a flip of a switch.

- Review/audit the escrow program before it holds real money. At minimum an internal review; ideally an external pair of eyes (the Solana audit-subsidy programs can help fund this).

- Redeploy to mainnet: new program id, real USDC mint, Helius mainnet RPC, updated env (client + Convex).

- Treasury setup: a hot wallet with a minimal float for automated ops; the rest in a Squads multisig (cold). Never keep everything hot.

- Migrate flows one at a time: payouts → credits top-up → campaign escrow, each tested with tiny real amounts first.

- Reconcile: confirm the off-chain ledger matches on-chain balances before opening to users.

- Go live small: cap per-user and per-day amounts at launch; raise as confidence grows.

Earning real revenue, safely First real money should be a controlled test: you (or one trusted user) top up a small amount, run a clip, watch the credit deduct and the treasury move, and reconcile the ledger. Only then open the doors. 'Generate real revenue' and 'move carefully' are not in tension — the careful path is the one that survives to keep earning.

# 7. Security hardening — the gate before mainnet

Right now the schema stores agent wallet secrets as base64 in the database — the code even notes "devnet only." That is fine for testing and absolutely cannot go to mainnet. The moment real USDC is involved, a leaked DB = drained wallets. Harden these before any real money moves:

### Keys & custody (highest priority)

- Get private keys out of the database. Use a key-management service or wallet provider — Privy server wallets, Turnkey, or a KMS/HSM. The app signs via the provider; it never holds raw keys.

- Treasury split: minimal hot-wallet float + Squads multisig for reserves. Multiple signers for large moves.

### Money-path integrity

- Idempotency everywhere: every deduction, payout, and top-up has a unique key so retries/duplicate webhooks never double-spend.

- Spending caps + rate limits: per-user, per-agent, per-day ceilings on deductions and payouts.

- Never trust the client: amounts, prices, and credit costs are computed server-side only. The client requests an action, not a price.

- Verify every webhook: PSP, upload-post, and oracle webhooks must pass signature checks (you already have an ORACLE_WEBHOOK_SECRET — extend the pattern).

### Access & data

- Server-side auth on every mutation; admin panel stays server-gated (already is). Least-privilege on who can trigger payouts.

- Secrets only in server env, never the client bundle. Rotate any key that ever touched devnet before mainnet.

- Audit log + reconciliation: the off-chain ledger must reconcile to on-chain balances on a schedule; alert on any drift.

- Abuse limits on free generation: rate-limit + require auth so the free tier can't be farmed to burn compute.

# 8. The 2-week day-by-day plan (Ong)

## Week 1 — 5 working days: engine, 3 templates, billing, auto-campaigns

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Design | Map existing clip functions → node types. Define the node interface (inputs/outputs/config/execute), the clipGraphs schema, and the credit price table. Pick React Flow. |
| 2 | Runner + billing | Graph runner executes a hard-coded graph via existing functions. Add Meter + Deduct nodes (idempotent) against a credit balance. |
| 3 | Template 1 + auto-post | Podcast template end-to-end: real URL → 3+ captioned 9:16 clips, credits deducted. Export → existing upload-post connector, wired to heartbeat (runs daily per agent). |
| 4 | Templates 2 & 3 + auto-campaign | Hormozi (swap caption node) + Faceless-AI (different source path) — proves 'any clip'. Add the Campaign node: agent auto-joins matching Vello campaigns and submits the clip (existing submissions flow). |
| 5 | Security pass 1 + cost + demo | Keys off DB → wallet provider/KMS. Idempotency + caps on all deductions. Verify webhooks. Measure cost/clip, reconcile ledger, demo all 3 templates auto-posting + auto-joining campaigns. |

## Week 2 — 5 working days: canvas, mainnet, real revenue, locked down

| Day | Focus | Deliverable |
| --- | --- | --- |
| 6 | Editable canvas (React Flow) | Visual builder: see the graph, swap/configure nodes (caption, reframe, brand). Prove pluggability in the UI. |
| 7 | Top-up + low-balance UX | Fiat top-up → USDC → credits flow (test). Low-balance blocks runs + prompts top-up; usage + deductions shown to user. |
| 8 | Treasury automation + admin | Automated treasury deductions with caps; admin page shows treasury + agent wallets + ledger. |
| 9 | Mainnet prep + security pass 2 | Escrow review/audit, Squads multisig, mainnet deploy dry-run, env switched in staging. Pen-test deduction/payout/top-up paths; reconciliation job + alerting live; rotate devnet keys. |
| 10 | Mainnet go-live (small) + monitor | Switch to mainnet. First real top-up → clip → deduction → campaign-join, reconciled. Caps on at launch; watch real txns, raise caps gradually. Demo: real revenue, secured. |

# 9. Definition of done (end of 2 weeks)

The core DoD — the autonomous loop ✅ Videos auto-clip AND auto-join campaigns on Vello — with no human in the loop. An agent takes a long video, clips it into shorts, auto-posts them, and automatically joins + submits to matching Vello campaigns. Source → clip → post → campaign, on a schedule, by itself.

- ✅ A creator gives a long video and gets multiple captioned, reframed, auto-posted clips — from a node graph, across 3 templates.

- ✅ Clips automatically enter eligible Vello campaigns and submit (the agent finds work and does it).

- ✅ Swapping one node changes the output without touching the runner (builder + marketplace direction proven).

- ✅ Every paid action meters and deducts credits idempotently; users top up with fiat → USDC.

- ✅ Treasury deductions are automatic, capped, logged, and reconciled to the ledger.

- ✅ Real revenue settles on mainnet across a secured path: keys off-DB, idempotent, capped, webhooks verified, monitored.

# 10. Risks & non-negotiables

- Do not move money before security. If Week 2's security pass slips, the mainnet date slips with it. That trade is correct every time.

- Don't over-build the canvas. Engine + 3 templates first; the pretty editor and the public marketplace can follow launch.

- Watch generation cost. Meter cost/clip from Day 3 — the credit price must exceed real cost or every clip loses money.

- Reconcile relentlessly. Off-chain ledger vs on-chain is the single most important check once real money flows. Automate it and alert on drift.

- Legal/compliance follow-up: holding user funds + fiat↔crypto = custody/e-money territory. Keep it small at launch and get the FIKRA/fintech-lawyer conversation moving in parallel.