Product & Engineering Spec

# Vello Clipping Builder

Any clip · Visual node editor · Skills marketplace

June 2026  ·  Spec + Ong's Week-1 plan  ·  Built on the existing clip pipeline

In this document

- The vision: a visual builder that makes ANY kind of clip

- The n8n-style node editor — how it looks and works

- The clip types library the builder must support

- The skills marketplace (nodes you can install)

- Architecture mapped onto the existing codebase

- Ong's Week-1 day-by-day clipping plan

# 1. The vision

Today most AI clippers are a black box: video in, clips out, no control. Vello's edge is the opposite — a visual builder where anyone can compose any kind of clip, powered by drag-and-drop nodes ("skills") from a marketplace. Think n8n, but for short-form video. A creator drops in a long video, arranges a few nodes (find moments → reframe → captions → hook → auto-post), and the agent runs that pipeline forever on a schedule.

Three pillars 1. The node builder — an n8n-style canvas where each step of a clip is a node you connect. 2. The clip-type library — ready-made templates (podcast, Hormozi, faceless AI, news, reaction…) that are just pre-wired node graphs. 3. The skills marketplace — install official + community nodes (caption styles, reframers, b-roll, hooks) to extend what the builder can make.

Why this wins: Arcads/HeyGen/Opus give you one fixed style. Vello lets the creator build their OWN style once, then the agent runs it autonomously and posts it. The builder is the moat; the marketplace is the network effect.

# 2. The visual node editor (n8n-style)

A left-to-right canvas. Each node is a step; data (the video + its metadata) flows along the wires from one node to the next. The creator builds the graph once; the agent executes it on every source video.

### How a graph runs

SOURCE  →  TRANSCRIBE  →  FIND MOMENTS  →  CUT  →  REFRAME  →  CAPTIONS  →  HOOK + BRAND  →  EXPORT  →  AUTO-POST

### Node categories (the palette)

| Category | Example nodes | What it does |
| --- | --- | --- |
| Source | Upload · YouTube/TikTok URL · Drive · RSS/podcast feed | Brings the long-form media in. |
| Understand | Transcribe · Detect speakers · Scene detect · Sentiment/hook scoring | Builds the metadata the rest of the graph reads. |
| Select | Find viral moments · Manual in/out · Top-N highlights · Keyword search | Chooses which segments become clips. |
| Cut & frame | Trim · Reframe 9:16 · Face-track crop · Speaker switch · Zoom/punch-in | Turns a segment into a vertical clip. |
| Style | Captions (Hormozi / karaoke / clean) · B-roll · Overlays · Music · Transitions | The look. Most marketplace skills live here. |
| Brand | Logo/watermark · Intro hook · Outro CTA · Color/LUT · Brand kit | Makes it on-brand and consistent. |
| Output | Export · Thumbnail · Auto-post (per platform) · Schedule · Submit to campaign | Ships the clip. |
| Logic | Branch (if podcast→X, if gaming→Y) · Loop (per moment) · A/B variant | Control flow — power-user glue. |

UX principle: a beginner never sees the canvas — they pick a template and hit go. The canvas is the "open the hood" view for power users. Same engine underneath.

# 3. The clip-types library (what the builder must support)

Each type below is just a saved node graph + default skills. Ship the top 6 as templates first; the rest come free once the node engine exists.

| Clip type | Defining skills (nodes) | Who it's for |
| --- | --- | --- |
| Podcast / talking-head | Transcribe → find moments → face-track reframe → karaoke captions | Podcasters, interviewers — the #1 use case |
| Hormozi / bold-caption | Word-by-word animated captions, punch-in zooms, emoji pops | Business/creator clips, max retention |
| Faceless AI / narration | Script → AI voice → AI b-roll → captions (the 'your job is gone' style) | Faceless channels, news pages |
| News / breaking | Headline overlay, ticker, urgent music, lower-thirds | Commentary, crypto, current-events pages |
| Reaction / split-screen | Source clip + reactor cam, synced captions | Streamers, commentators |
| Highlight reel | Auto-detect peaks (kills/goals/laughs) → montage → music | Gaming, sports, streamers |
| Tutorial / how-to cut | Chapter detect → step captions → zoom on screen | Educators, SaaS, coaches |
| Quote / motion-text | Pull a line → kinetic typography → background | Thought-leaders, brands |
| Listicle / Top-5 | Segment by points → numbered cards → countdown | Entertainment, ranking pages |
| Story / narrative | Subtitle-driven storytelling, b-roll, music swells | Storytellers, anime/edit pages |

# 4. The skills marketplace

A skill is a node. The marketplace is where official and community nodes are published, installed onto an agent, and (optionally) sold. This is the same pattern Vello already uses for agent skills (installedSkills on each agent) — extended to clipping.

### What a skill/node is

A self-contained unit with: a name + icon, typed inputs/outputs (so the editor knows what can connect to what), config options (the panel shown when you click it), and an execute function (server-side). Nodes are versioned and sandboxed.

### Marketplace mechanics

- Official nodes (built by Vello): the core palette above — free.

- Community nodes: creators publish a caption style, a reframer, a meme template. Listed with previews + install count.

- Monetization: free, one-time, or subscription nodes. Vello takes a cut — same take-rate logic as campaigns. Top creators earn from their styles.

- Trust: nodes run in a sandbox with declared permissions (network, model calls). Review before featuring. Version pinning so a graph never breaks.

Why the marketplace matters It turns Vello from a tool into a platform. Every new caption style or reframer a creator publishes makes the builder more capable without Vello writing code — and gives creators another way to earn. That compounding library is the moat competitors can't copy.

# 5. Architecture — build on what exists

The good news: most of the hard engine is already in the repo. The job is to wrap it in a node graph, not build clipping from scratch.

### Existing pieces to reuse

| Already built | Becomes which node(s) |
| --- | --- |
| lib/server/videoSegmentation.ts | Scene detect / segment nodes |
| lib/server/clipMomentSelector.ts | Find viral moments node |
| lib/server/clipEditPlanner.ts + clipEditOps.ts | The cut / edit-plan executor |
| lib/server/captionRenderer.ts | Caption style nodes (Hormozi / karaoke / clean) |
| app/api/video/clip · concat · transcribe-clip · download | Cut, stitch, transcribe, export node back-ends |
| convex clipJobs.ts · clips · clipStorage.ts | Job + output storage for graph runs |
| upload-post integration (lib/server/uploadPost.ts) | Auto-post output node |
| agent skills (installedSkills) + agentTasks/heartbeat | Marketplace install + scheduled autonomous runs |

### What's new to build

- A graph data model: store a clip pipeline as nodes + edges + per-node config (new Convex table, e.g. clipGraphs).

- A graph runner: topologically execute nodes, passing a shared clip context (video, transcript, moments, segments) down the wires. Reuses the existing clip functions as node executors.

- The node registry / skill interface: a typed contract every node implements, so the editor and runner are generic.

- The canvas UI: React Flow (the standard n8n-style library) for the drag-and-drop editor.

- The marketplace: publish / install / version nodes — extend the existing skills pattern.

Tech note: use React Flow for the canvas (it's purpose-built for n8n-style node editors and drops into Next.js). Keep node execution server-side in the existing API/Convex layer — the canvas only edits the graph; the runner executes it.

# 6. Ong — Week 1 plan (clipping focus)

Goal for the week: a working end-to-end clip graph that runs on ONE template, proving the node-runner architecture. Visual editor and marketplace come after the engine is proven. Build the engine first, the pretty canvas second.

| Day | Focus | Deliverable |
| --- | --- | --- |
| Day 1 | Audit + design | Map existing clip functions to node types. Define the node interface (inputs/outputs/config/execute) + the clipGraphs schema. Pick React Flow. |
| Day 2 | Graph runner | Build the runner that executes a hard-coded graph (Source→Transcribe→Moments→Cut→Reframe→Caption→Export) by calling existing functions. No UI yet. |
| Day 3 | First template end-to-end | Podcast/talking-head template runs from a real URL → outputs 3+ captioned 9:16 clips. Stored in clips/clipStorage. |
| Day 4 | Auto-post + schedule | Wire the Export→Auto-post node to upload-post; connect to heartbeat so the graph runs daily per agent. |
| Day 5 | Minimal canvas (React Flow) | Read-only/edit canvas that shows the graph + lets you swap the caption node and reframe node. Prove nodes are pluggable. |
| Day 6–7 | 2nd + 3rd templates + buffer | Add Hormozi-caption and Faceless-AI templates by reconfiguring nodes (proves 'any clip'). Fix, measure cost/clip, demo. |

Week-1 definition of done ✅ One creator can give a long video and get back multiple captioned, reframed, auto-posted clips — produced by a node graph, not hard-coded. ✅ Swapping one node (e.g. caption style) changes the output without touching the runner — proving the builder + marketplace direction is real.

# 7. Scope discipline (don't over-build)

- Week 1: engine + 1 template + auto-post. No marketplace, no fancy canvas.

- Week 2: the editable canvas + 2–3 more templates + node config panels.

- Post-launch: the public skills marketplace (publish/install/monetize community nodes).

- Resist: building 20 node types before one graph runs end-to-end. The whole bet is that the node-runner works — prove that first with the smallest graph that ships a real clip.

One-line for Ong: make the clip pipeline a graph of swappable nodes, prove it on the podcast template this week, and everything else (any clip type, the visual builder, the marketplace) becomes configuration instead of new code.